|  | Roadwork’s & Events Bulletin Updated 7th May 2020 |
| --- | --- |

| Key: |  | Chapter 8. lane closures / restrictions |  | Temporary Traffic Signals |  | Road Closure (full & part) |  | Stop & Go Priority Boards |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

|  | LOCATION | NATURE OF WORKS / EVENTS | DURATION | CONTRACTOR / PROMOTOR | TRAFFIC CONTROL |
| --- | --- | --- | --- | --- | --- |
|  |  |  | START | FINISH |  |  |
| City Centre Area |
|  | West Derby Street, L7 Crown Street to Low Hill West Derby Street / Crown Street, L7 | Laing O’Rourke Redevelopment of Royal Liverpool Hospital | 31 Mar 2019 27 Jan 2020 | 28 Feb 2020 31 May 2020 | Stuart Ince 07709347635 Jamie Swanson 07748631261 | Temporary One-Way System (westbound) (3-way) |
|  | Bath Street, L3 New Quay to William Jessop Way New Quay / Strand Street, L3 | BBUSL Gas Main Renewal Works BBUSL Gas Main Renewal Works | 8 Mar 2020 22 Mar 2020 | 17 May 2020 17 May 2020 | Ian Kennedy 07432519560 | (northbound) |
|  | Brownlow Hill, L3 Russell Street to Mount Pleasant Brownlow Hill, L3 Russell Street to Mount Pleasant | LCC/Graham Construction Highway Improvement Works LCC/Graham Construction Carriageway Resurfacing Works | 9 Feb 2020 27 Apr 2020 | 31 May 2020 31 May 2020 | Hugh McNally 07827278233 | Temporary One-Way System (eastbound) |
|  | Victoria Street, L2 Cook Street to Old Haymarket Cook Street to Crosshall Street | LCC/Graham Construction Carriageway Resurfacing Works | 1 Feb 2019 18 May 2020 | 31 May 2020 22 May 2020 | Hugh McNally 07827278233 |  |
|  | Clarence Street / Russell Street, L3 | LCC/Graham Construction Highway Improvement Works | 20 Apr 2020 | 31 May 2020 | Hugh McNally 07827278233 | Temporary One-Way System (northbound) |
|  | Mount Pleasant, L3 Brownlow Hill to Benson Street | Balfour Beatty Gas Main Renewal Works | 6 Apr 2020 | 19 May 2020 | Ian Kennedy 07432519560 | (2-way) |
|  | Smithdown Lane, L7 Grove Street to Grinfield Street Grove Street / Brownlow Hill / Smithdown Lane, L7 | Morgan Sindall Gas Connection Works for Paddington Development | 10 Feb 2020 6 Apr 2020 | Mar 2021 31 May 2020 | Tina Wolstenholme 01709 892 096 | (3-way) |
|  | Upper Parliament Street, L8 Princes Road to Kingsley Road | LCC/King Construction Highway Improvement Works | 6 Jan 2020 | 8 Jun 2020 | Callum Riley 07809203923 |  |
|  | Tithebarn Street, L2 Pall Mall to Vauxhall Road | LCC/Graham Construction Highway Improvement Works | 6 Jan 2020 | 30 Jun 2020 | Hugh McNally 07827278233 |  |
|  | Vauxhall Road, L2 Leeds Street to Pumpfields Road | BBUSL Gas Main Renewal Works | 13 Apr 2020 | 10 May 2020 | Ian Kennedy 07432519560 |  |
|  | Shaw Street, L3 Islington to College Street North | Scottish Power Link Box Repairs | 4 May 2020 | 8 May 2020 | Phil Jones 07710703762 | (northbound) |
| CITY NORTH (North of Edge Lane) |
|  | Regent Road, L5 Paisley Street to Millers Bridge | LCC/King Construction Highway Improvement Works | 14 Oct 2019 | 31 Aug 2020 | Jordan Burns 07545596928 |  |
|  | Great Howard Street / Derby Road, L5 | LCC/King Construction Highway Improvement Works | Mar 2019 | 31 Aug 2020 | Matt Corke 07399681178 |  |
|  | County Road, L4 Royal Street to Queens Drive | LCC/King Construction Highway Improvement Works | 21 Oct 2019 | 31 Aug 2020 | Alex Leonard 07789706566 |  |
|  | Mill Lane, L12 Queens Drive to Barnfield Drive | BBUSL Gas Main Renewal Works | 27 Apr 2020 | 17 May 2020 | Perry Marc 07890256671 | Temporary One-Way System (southwest bound) |
|  | Honeys Green Lane, L12 Alder Road to Blackmoor Drive | United Utilities Frame and Cover Works | 28 Apr 2020 | 28 Apr 2020 | Carol Dooley 0161 277 6797 | (7pm-10pm) |
|  | Everton Road / Breck Road, L5 | BBUSL Gas Main Renewal Works | 4 May 2020 | 24 May 2020 | Ian Kennedy 07432519560 | (3-way) |
|  | Stopgate Lane, L11 East Lancashire Road to Tilston Road | BBUSL Gas Main Renewal Works | 4 May 2020 | 24 May 2020 | Bill Adamson 07964208414 |  |
|  | Breck Road / Everton Road, L5 | BBUSL Gas Main Renewal Works | 27 Apr 2020 | 15 May 2020 | Bill Adamson 07964208414 | (3-way) |
| CITY SOUTH (South of Edge Lane) |
|  | Menlove Avenue / Cromptons Lane, L18 | LCC/HA Civils Junction Improvement Works | 5 Jan 2020 | 31 May 2020 | Scott Walker 07980344945 |  | (3-way) |
|  | Princes Road, L7 Princes Avenue, L7 | LCC/NMC Carriageway Resurfacing Works | 11 May 2020 30 Apr 2020 | 18 May 2020 15 May 2020 | Alex James 07860 956369 |  |
|  | Riverside Drive, L3 Coach Parking | LCC/Graham Construction Highway Improvement Works | 22 Apr 2020 | 31 May 2020 | Hugh McNally 07827278233 | (2-way) |